# DATA QUALITY # DWBI Test Strategy

Tamar Tutisani

Contents

DATA QUALITY	1

DWBI Test Strategy	1

REVISION HISTORY	3

ABBREVIATIONS AND ACRONYMS	3

1	TEST STRATEGY	4

1.1	SCOPE OF WORK	4

1.2	ENTRY CRITERIA	5

1.3	RISK MANAGEMENT	5

1.4	TEST APPROACH	6

# REVISION HISTORY

| REVISION HISTORY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ver. | Description of Change | Author | Date | Approved |  |
|  |  |  |  | Name | Effective Date |
| 0.1 | Initial draft | Tamar Tutisani | 16/09/2026 |  |  |

# ABBREVIATIONS AND ACRONYMS

| Abbreviations and Acronyms |  |
| --- | --- |
| EDW | Enterprise Data Warehouse |
| ETL | Extract, Transform, Load |
| LND | Landing |
| MSTR | MicroStrategy Business Intelligence tool |
| LDAP | Lightweight Directory Access Protocol |
| BI | Business Intelligence |
| DQ | Data Quality |
| UAT | User Acceptance Test |
| GUI | Graphical User Interface |
| TBD | To Be Defined |

# TEST STRATEGY

Figure 1. High-level project diagram

## SCOPE OF WORK

The scope of work for the QA activities is defined as verification of the data quality and functionality of 3 Power BI dashboards, consuming data from the DM (Data Mart) layer of the DWH. Testing will be performed in the following priority order:

- Power BI dashboard "Sales"

- Power BI dashboard "Cost"

- Power BI dashboard "Stocks"

Both the Sales and Cost dashboards are expected to be built on top of the existing DM_MAIN_DASHBOARD table, which already aggregates client, channel, location, product and TOTAL_COST (quantity × product cost) data from the DWH layer. Testing of these two dashboards will therefore rely heavily on the data validation logic already established during DWH-layer reconciliation (source → landing → DWH → DM).

The "Stocks" dashboard has no corresponding source table or stock/inventory attribute currently defined in the DWH schema, only sales transactions, clients, products, locations and channels are modeled. As this Test Strategy is written at the design stage, before the physical report or its underlying data model exists, the Stocks dashboard scope is defined at a high level only and will be refined once the stock data source and its mapping to the DM layer are confirmed by the BA/PM.

In scope:

- Data completeness and correctness of data displayed on each dashboard vs. the DM layer

- Data transformation/aggregation correctness (e.g., total cost calculations, sums per channel/location/product)

- Report functionality (filters, slicers, drill-downs, sorting, export)

- Report GUI (layout, labels, correct chart types, correct axis/legend)

- Cross-dashboard consistency (e.g., total sales figures should reconcile between Sales and Cost dashboards where they overlap)

Out of scope:

- Testing of the source systems (S1, S2) and the ETL jobs that load Source → Landing → DWH (already covered under separate DWH reconciliation testing — see Test Result Report)

- Performance/load testing (no non-functional requirements defined at this stage)

- Security/access testing (no user role matrix defined at this stage)

## ENTRY CRITERIA AND RISKS

### Entry Criteria

Testing of the Power BI dashboards may start once the following conditions are met:

- DWH and DM layer ETL jobs have completed successfully with no critical errors in the load logs.

- Source-to-Target mapping documents are finalized and approved, per DWH_schema_description.docx and the data mapping conventions used in prior reconciliation testing.

- DWH-layer reconciliation (SQL and business-rule validation) has been completed, and all critical/blocker discrepancies have been resolved or formally accepted as known issues.

- The three Power BI dashboards (Sales, Cost, Stocks) are deployed and accessible in the test environment.

- Test data in the DM layer represents a realistic, non-empty dataset covering all channels, locations and products referenced by the dashboards.

- DQ Checklist / test cases for each dashboard are prepared and reviewed.

- Access credentials and required Power BI licenses for the QA team are provisioned.

### RISK MANAGEMENT

| # | Risk | Severity | Risk Description | Resolution |
| --- | --- | --- | --- | --- |
| 1 | Dashboards not available for physical testing | High | Test Strategy must be written and reviewed before dashboards exist; test cases may need rework once real dashboards are delivered. | Treat this document as a living artifact — revisit and update Scope/Test Approach as soon as the dashboards are deployed to the test environment. |
| 2 | No defined data source for "Stocks" dashboard | High | Current DWH/DM schema has no stock/inventory table; scope for this dashboard cannot be finalized. | Escalate to BA/PM to confirm the stock data source and mapping before Stocks dashboard testing begins; keep Sales/Cost testing unblocked in the meantime. |
| 3 | Undetected DWH-layer defects propagate into reports | Medium | Any unresolved schema or data defects at DWH level (see Test Result Report) will silently distort dashboard figures. | Re-run DWH reconciliation after each fix and only promote a build to report-level testing once reconciliation is clean. |
| 4 | Requirements/mapping documents change late | Medium | Frequent changes to mapping documents after report development starts increase rework and retesting effort. | Freeze mapping documents at least a few days before test execution starts; any late changes go through a formal change-request process. |
| 5 | Limited/no historical baseline for regression | Low | Without a previous report version, there is nothing to regression-test against on the first release. | Establish the first tested version as the baseline; all subsequent releases are regression-tested against it. |

## TEST APPROACH

Testing will be performed manually, using SQL queries against the DWH/DM layer for data validation and manual verification of the Power BI reports themselves for functional and GUI checks. Test activities are executed in the following order:

Data Validation (DM layer)

- Confirm DM layer load completed without errors and record counts are non-zero.

- Run SQL comparison queries between DWH and DM layer to verify completeness (row counts match, no dropped records) and correctness of calculated fields (e.g., TOTAL_COST = QUANTITY × PRODUCT_COST).

- Verify join correctness: every DM_MAIN_DASHBOARD record correctly resolves to a valid client, channel, location and product name (no orphaned foreign keys, no "N/A" values where real data should exist).

- Quality and Acceptance Criteria: DM layer row counts must match DWH layer row counts with zero unexplained variance; TOTAL_COST must equal QUANTITY × PRODUCT_COST for 100% of sampled records; no orphaned foreign keys are permitted.

Report-Level Data Validation

- Open each dashboard and cross-check displayed totals/aggregates against the same aggregates computed directly with SQL on the DM layer.

- Verify filters/slicers return the exact subset of data expected (e.g., filtering by one channel returns only records for that channel).

Functional Testing (per dashboard, in priority order)

- Sales dashboard: verify all visuals (charts, tables, KPIs) render, all filters/drill-downs work, exported data matches on-screen data.

- Cost dashboard: verify cost aggregation logic, currency/number formatting, and that Cost figures reconcile with the Sales dashboard where both reference the same transactions.

- Quality and Acceptance Criteria: Sales and Cost dashboard totals must reconcile to within 0% variance for any overlapping transaction set; no Critical or Major GUI/functional defects may remain open at sign-off.

- Stocks dashboard: once the data source is confirmed (see Risk #2), repeat the steps 7-8 pattern for Stocks.

GUI Verification

- Verify layout, chart types, labels, colors and headers/footers match design requirements/mockups (if provided) or are at minimum consistent across all three dashboards.

Smoke → Critical Path → Extended Testing

- Smoke Test: quick pass confirming each dashboard opens, loads data and major visuals render; a go/no-go gate before deeper testing.

- Critical Path Test: full verification of the core business scenarios (e.g., total sales per period, total cost per channel); the majority of testing effort goes here.

- Extended/Ad-hoc Test - edge cases: empty filter results, boundary dates, unusual attribute combinations.

Defect Management, Regression and Sign-off

- Log all found defects (see Test Result Report format) in the tracking tool with severity/priority.

- After fixes, re-verify (confirmation testing) and run a light regression pass on previously passing checks.

- Sign-off once no Critical/Major defects remain open, per the acceptance criteria agreed with the project stakeholders.